## Slide 1: Minstead Community Shop
Tim Nicholson
Chair
Minstead Community Shop Working Group

## Slide 2: Topics
Designs by Eleni Pappadopoulou of Fairhurst Design Group
Working Group Membership
Update on progress on Community Shop in Minstead
Finance/outline cost

## Slide 3
Servery/ till location
Work bench with coffee machine, sink, undercounted fridge etc.
Shelving
Entrance door location
External produce display area
Seating area by the window
Shelving
© Fairhurst Design Group
Tall fridge location
Plan

## Slide 4
New timber frame window and door
New sign
Shelving
External produce display area
Existing black painted timber doors to be used as sales display
© Fairhurst Design Group
Elevation
Entrance door location

## Slide 5
© Fairhurst Design Group
External view

## Slide 6
© Fairhurst Design Group
External view

## Slide 7: Working Group Membership
Chair – Tim Nicholson
Treasurer/Finance Lead – Peter Johnson
Secretary – Jenni Cavanna
Legal – Alison McGhee
Business Planning – Tim Nicholson
Fund Raising – Annabel Bruxner-Randall
Communications/Marketing – Lance McArdell
Buildings – Nib Saunders
Parish Council Liaison – Alan Ferguson/Dawne Wakelin
Other members – Spike Briggs, Jo Vardy, Yvonne Le Brun, David Potterton

## Slide 8: Working Group Actions
Location – agreed with the Trusty Servant to use a space in the pub for the shop. A location on the village green.
Negotiating a lease/licence with Ei Group and Debbie & Duane Lewis
Assessed the refurbishment of the pub space.
Opened a bank account.
Joining the Plunkett Society.
Registering with FCA as a Community Benefit Society.
Fund raising, e.g. Village Quiz, Pop-up café/shop on the village green, grants.

## Slide 9: Tasks ahead
Finalise a costed Business Plan & schedule for development
Raise funds – share issue, gifts, fund raising activities
Apply for funding grants (matched funds)
Resolve any planning issues for shop
Refurbish the pub space including Electricity, Water, WiFi
Fit the shop out
Recruit at least 30 volunteer staff
Stock the shop
Run the shop

## Slide 10: Operational management
Majority run and managed by the community
  Be a focus in the village
  Operated entirely by volunteers.
  Sell tea, coffee and cakes
  Sell basic needs for when you run out
  Non-perishable staples
  Sell village & local produce
  Information Point for visitors

## Slide 11: Finance
Some grants may be available through the Hampshire CC and other charitable bodies. These are usually matched funding.
People in the village making donations & buying shares.
Fund raising through village activities.
The Community Shop will be a “not for profit” organisation but will need to raise sufficient operational funds to maintain its existence over many years, including for re-investment.

## Slide 12: Outline set up costs
Item | Cost £
Costs of setting up legal entity | £ 310.00
Annual Subscription to Plunkett (1st year) | £240.00
Planning Permission application | £ 150.00
Legal costs in setting up lease/licence | £5,000.00
Refurbishment of pub storeroom | £14,020.00
Fit out the shop | £1,000.00
Equipment (e.g. Refrigerator/chiller, coffee machines, EPOS) | £4,500.00
Publicity & Advertising | £1,000.00
Signage | £500.00
Initial stock for the shop | £2,000.00
Insurance (1st year) | £600.00
Newspaper deposit (1st year) | £1,000.00
Opening Cash Float | £500.00
TOTAL | £30,820.00
Contingency (10%) | £3,082.00

## Slide 13: Years 1 - 3 business plan
Item | Set-up | Year 1 | Year 2 | Year 3
Grants | £12,000.00 |  |  | 
Share Issue/Donations | £25,000.00 |  |  | 
Total Income | £37,000.00 | £60,000.00 | £66,000.00 | £72,600.00
Set-up Costs | £30,820.00 |  |  | 
Cost of Sales | 0.00 | £50,588.00 | £56,477.00 | £62,030.00
Taxes | 0.00 | -£1,066.00 | -£1,087.00 | -£1,285.00
Total Expenditure | £30,820.00 | £51,654.00 | £57,563.00 | £63,316.00
Cash Movement | £6,180.00 | £8,346.00 | £8,437.00 | £9,284.00
Closing Balance | £6,180.00 | £14,526.00 | £22,963.00 | £32,247.00
Depreciation of Fixed Assets | £0.00 | £3,904,00 | £3,904,00 | £3,904,00

## Slide 14: Thank you for listening